Encrypted Chat Application

Windows Development Execution Guide

Phase 0 through Phase 13, adapted from the Linux-based Final Security-First Development Plan

# How This Guide Works

The approved master roadmap (Phase 0–13) is operating-system agnostic in its security requirements, cryptographic design, and testing goals — none of that changes on Windows. What changes is the tooling: package managers, service hardening, and a handful of Linux-only security scanners. This guide gives you exact Windows commands for every setup-heavy phase, and calls out with a 'Windows note' anywhere the original Linux instruction needs a substitute or a WSL2 fallback.

Two supported paths through this guide:

- Native Windows — PowerShell, winget, Docker Desktop. Use this path unless told otherwise.

- WSL2 (Ubuntu) — recommended only for the small set of tools that are Linux-only (Semgrep in some setups, certain systemd-style hardening steps in Phase 10). You can run WSL2 side-by-side with native Windows tooling and use it just for those steps.

Follow phases strictly in order, exactly as the roadmap's Execution Rules require. Do not mark a phase complete until its checklist and exit gate both pass.

# Phase 0 Prep — Windows Prerequisites (install once)

Install these before starting Phase 0. All commands are PowerShell, run as your normal user (not Administrator, except where marked).

1. Git

winget install --id Git.Git -e --source winget

2. Python 3.11+

winget install --id Python.Python.3.11 -e --source winget

Windows note: Use the official python.org build via winget, not the Microsoft Store version — the Store build sandboxes file paths in ways that break some cryptography-library and venv workflows.

3. Node.js LTS

winget install --id OpenJS.NodeJS.LTS -e --source winget

4. Docker Desktop (for Phase 10/11 containers, Postgres, Redis, Trivy)

winget install --id Docker.DockerDesktop -e --source winget

Windows note: Docker Desktop requires WSL2 as its backend on Windows — install it even if you otherwise stay native; you don't need to use the WSL2 shell directly.

5. OpenSSL

winget install --id ShiningLight.OpenSSL.Light -e --source winget

6. WSL2 + Ubuntu (for Linux-only security tools)

wsl --install -d Ubuntu

Windows note: Reboot when prompted. You'll only drop into this shell for the specific steps flagged below.

7. Editor and terminal

- VS Code (winget install Microsoft.VisualStudioCode) with the Python, ESLint, and Docker extensions.

- Windows Terminal (usually preinstalled on Windows 11; winget install Microsoft.WindowsTerminal otherwise).

8. Verify installs

git --version
python --version
node --version
npm --version
docker --version
openssl version

# Phase 0 — Security Requirements & Threat Model

Define exactly what the system protects, what it does not protect, who is trusted, and what must be verified before implementation proceeds.

Windows note: This phase is documentation and diagramming, not code — nothing about it is OS-specific. Use any diagramming tool you like (draw.io desktop via winget install JGraph.Draw, or the web app).

Exact Windows Setup Steps

Create the docs folder now, before any code, so THREAT_MODEL.md and SECURITY_REQUIREMENTS.md exist from commit 1

mkdir encrypted-chat-app
cd encrypted-chat-app
mkdir docs
git init
New-Item docs\THREAT_MODEL.md
New-Item docs\SECURITY_REQUIREMENTS.md

Implementation & Security Checklist

☐  Identify assets: plaintext messages, identity private keys, ratchet/session keys, passwords, authentication tokens, contact relationships, metadata and stored ciphertext.

☐  Create a data-flow diagram marking client, network, server, database, local-storage and deployment trust boundaries.

☐  Define attackers: passive observer, active MITM, malicious client, compromised relay/database, credential attacker, malicious web origin, dependency compromise, local-device attacker, DoS actor.

☐  Define security goals: confidentiality, integrity, authenticity, forward secrecy, replay resistance, account security, availability, metadata limitations.

☐  Create an explicit out-of-scope list (e.g., full anonymity/traffic-analysis resistance unless separately implemented).

☐  Complete THREAT_MODEL.md and SECURITY_REQUIREMENTS.md.

☐  Map applicable controls to OWASP ASVS 5.0.0, Level 2 baseline, stronger for cryptography/authentication/key management.

EXIT GATE: Threat model and security requirements are complete enough that later implementation decisions can be reviewed against them.

# Phase 1 — Secure Development Environment & Repository

Create a clean, reproducible Windows development environment and repository with security controls enabled from the first commit.

Windows note: This is the phase with the most Linux→Windows tooling substitution. Full mapping below.

Exact Windows Setup Steps

Project skeleton

mkdir client, server, protocol, tests, deploy, scripts, docs

Python backend virtual environment (replaces Linux venv activation syntax)

cd server
python -m venv .venv
.venv\Scripts\Activate.ps1
python -m pip install --upgrade pip
pip install fastapi "uvicorn[standard]" cryptography argon2-cffi pydantic pytest ruff mypy
pip freeze > requirements.txt

If PowerShell blocks the activation script (common on first run)

Set-ExecutionPolicy -Scope CurrentUser RemoteSigned

React + TypeScript + Vite frontend

cd ..\client
npm create vite@latest . -- --template react-ts
npm install
npm install -D eslint vitest @typescript-eslint/parser @typescript-eslint/eslint-plugin

Pre-commit hooks (cross-platform, works identically on Windows via pip)

cd ..\server
pip install pre-commit
pre-commit install

Secret scanning — Gitleaks (native Windows binary, no WSL2 needed)

winget install --id Gitleaks.Gitleaks -e --source winget
gitleaks detect --source . --verbose

Dependency vulnerability scans

pip install pip-audit
pip-audit
cd ..\client
npm audit

Implementation & Security Checklist

☐  Create client/, server/, protocol/, tests/, deploy/, scripts/ and docs/ directories.

☐  Create Python virtual environment and pinned/locked backend dependencies (requirements.txt with pinned versions, or Poetry/pip-tools lockfile).

☐  Initialize React + TypeScript + Vite frontend with package-lock.json committed.

☐  Configure Ruff, mypy, pytest, ESLint, TypeScript checks and Vitest.

☐  Configure pre-commit hooks and .gitignore for secrets, environments, build output and local databases.

☐  Create README.md, CONTRIBUTING.md, SECURITY.md placeholder, CHANGELOG.md and LICENSE.

☐  Create environment-variable templates (.env.example) with no real secrets.

☐  Add baseline CI (GitHub Actions windows-latest and/or ubuntu-latest runners) that runs formatting, linting and tests.

Additional Windows Adaptations

- “Least privilege, avoid running as root” becomes: never run your dev server or Docker containers from an Administrator PowerShell session. Use a standard user account for all day-to-day development.

- Gitignore additions specific to Windows: .venv/, __pycache__/, node_modules/, *.pyc, .env, Thumbs.db, desktop.ini.

EXIT GATE: A clean clone on Windows installs dependencies and runs tests using documented commands, with no undocumented manual fixes.

# Phase 2 — WebSocket Transport Infrastructure

Build stable real-time direct-message transport before cryptography is introduced.

Windows note: Pure application code — FastAPI's WebSocket support and the browser WebSocket API behave identically on Windows. No OS-specific steps beyond running the dev server.

Exact Windows Setup Steps

Run the FastAPI WebSocket server locally

cd server
.venv\Scripts\Activate.ps1
uvicorn app.main:app --reload --port 8000

Run the Vite dev client in a second terminal

cd client
npm run dev

Load-test with multiple simulated clients

pip install websockets pytest-asyncio

Implementation & Security Checklist

☐  Implement WebSocket connection establishment and authenticated-ready connection context.

☐  Track connected clients using stable server-side identifiers.

☐  Implement direct recipient routing; never broadcast private messages.

☐  Implement graceful disconnect and reconnect handling.

☐  Implement offline ciphertext-ready queue abstraction and delivery acknowledgements.

☐  Define versioned message-envelope schema: message_id, type, sender, recipient, timestamp, payload.

☐  Add heartbeat, idle timeout, maximum message size, connection limits, backpressure.

☐  Add deterministic error codes for invalid protocol messages.

☐  Validate WebSocket Origin against an explicit allowlist; validate every message against a strict schema.

☐  Reject unknown message types, invalid identifiers, oversized payloads.

☐  Do not trust sender identity supplied inside a message — bind it to the authenticated connection later.

☐  Design queue/storage so plaintext cannot be accidentally persisted once E2EE is added.

EXIT GATE: Reliable direct transport passes functional and abuse-oriented tests before cryptographic code is introduced.

# Phase 3 — Authentication & Account Security

Implement secure user authentication, authorization and session lifecycle independently from message encryption.

Windows note: argon2-cffi installs cleanly on Windows via pip (it ships prebuilt wheels — no C compiler needed). No substitution required.

Exact Windows Setup Steps

Install auth dependencies

pip install "python-jose[cryptography]" argon2-cffi slowapi

Implementation & Security Checklist

☐  Implement registration, login, logout and account deletion.

☐  Hash passwords with Argon2id using appropriate parameters and unique salts.

☐  Implement short-lived authenticated sessions/tokens and a refresh/re-authentication strategy.

☐  Implement server-side revocation/logout semantics.

☐  Add brute-force/rate-limit controls and generic authentication errors to reduce enumeration.

☐  Authorize every WebSocket action using the authenticated connection identity.

☐  Define password reset/recovery approach or explicitly exclude it from v1, documented.

☐  Never store plaintext passwords or reversible password encryption.

☐  Never place access/refresh tokens in URLs or security logs.

☐  Avoid long-lived authentication secrets in browser localStorage.

☐  Authorize WebSocket upgrade before privileged actions.

EXIT GATE: All account and WebSocket authorization tests pass, including invalid/revoked-session cases.

# Phase 4 — Identity & Trust

Bind cryptographic conversations to verifiable long-term identities and make trust changes visible to users.

Windows note: Ed25519 support in the Python cryptography package and the browser/Node libsodium-wrappers or @noble/curves package is identical across platforms.

Exact Windows Setup Steps

Frontend crypto primitives

cd client
npm install @noble/curves @noble/hashes

Implementation & Security Checklist

☐  Generate a long-term Ed25519 identity key pair per user/device.

☐  Register only the public identity key with the server.

☐  Compute a stable fingerprint/safety representation for manual out-of-band verification.

☐  Implement trust states: unverified, verified, identity changed, revoked.

☐  Implement fingerprint verification UI/flow, optionally with QR representation.

☐  Implement signed publication of ephemeral/prekey material.

☐  Implement device/key revocation data model.

☐  Private identity keys never leave the client in plaintext.

☐  A changed identity key must never silently retain verified status.

☐  Verify key signatures before key-agreement material is accepted.

☐  Server must not be able to substitute identity/prekeys undetected.

EXIT GATE: Identity substitution and key-change tests produce clear, safe failure/warning behavior.

# Phase 5 — Authenticated X25519 Key Agreement

Establish shared cryptographic state without exposing private keys or shared secrets to the relay server.

Windows note: No OS-specific steps. X25519 and HKDF-SHA-256 are provided by the same cryptography (Python) and @noble/curves (TypeScript) packages already installed.

Implementation & Security Checklist

☐  Use X25519 for ephemeral Diffie-Hellman key agreement.

☐  Sign authenticated key-agreement material with the long-term identity key.

☐  Exchange only public key/prekey data through the server.

☐  Verify signatures and peer identity state before accepting the handshake.

☐  Derive initial root/session material using HKDF-SHA-256.

☐  Bind protocol version, identities, public keys and session context into the handshake transcript/KDF context.

☐  Define session identifiers and re-handshake behavior.

☐  Reject malformed/invalid X25519 public keys and invalid signatures.

☐  Never use the raw shared secret directly as an encryption key.

☐  Never log shared secrets, private keys or derived keys.

☐  Prevent handshake replay using session identifiers/state and freshness mechanisms.

☐  Fail closed on signature/key validation errors.

EXIT GATE: Handshake succeeds only for authenticated peers and all tamper/replay tests fail safely.

# Phase 6 — End-to-End Encryption Layer

Ensure message content is encrypted and authenticated on the sender before transport and decrypted only by the intended recipient.

Windows note: AES-256-GCM and XChaCha20-Poly1305 are both available via the Python cryptography package and @noble/ciphers on the frontend — same code on Windows as Linux.

Exact Windows Setup Steps

Traffic inspection tooling for verification (native Windows builds)

winget install --id WiresharkFoundation.Wireshark -e --source winget

Implementation & Security Checklist

☐  Implement AEAD message encryption using AES-256-GCM or XChaCha20-Poly1305.

☐  Define encrypted message header/envelope and associated authenticated data.

☐  Generate/derive a unique nonce strategy appropriate to the chosen AEAD construction.

☐  Encrypt outgoing plaintext before any server-facing API/queue operation.

☐  Decrypt only inside the recipient client.

☐  Reject authentication-tag failures without exposing sensitive diagnostics.

☐  Ensure server queue, logs and database contain ciphertext only for message content.

☐  Never reuse an AEAD nonce with the same key.

☐  Do not add redundant home-grown HMAC around an AEAD cipher.

☐  Authenticate relevant message metadata as associated data.

☐  No fallback to plaintext transmission on crypto failure.

☐  No plaintext message logging in client debug or server logging.

EXIT GATE: End-to-end message tests prove plaintext exists only at endpoints and tampering is detected.

# Phase 7 — Forward Secrecy, Ratcheting & Replay Protection

Avoid long-lived message keys and limit damage if current cryptographic state is compromised.

Windows note: Pure protocol-state logic — no OS dependency at all.

Implementation & Security Checklist

☐  Implement a reviewed ratcheting construction or carefully scoped Double-Ratchet-style design from published specifications.

☐  Maintain root, sending-chain and receiving-chain state.

☐  Derive a unique message key per message; erase obsolete message keys after use where possible.

☐  Mix fresh X25519/DH ratchet input into session state per the selected design.

☐  Implement sending/receiving message counters and replay detection.

☐  Support bounded skipped-message keys for out-of-order delivery.

☐  Define MAX_SKIP / resource limits to prevent memory or CPU exhaustion.

☐  Define session-reset and recovery behavior.

☐  Never reuse message keys; delete old chain/message key material when no longer required.

☐  Reject replayed message numbers/headers.

☐  Bound skipped-key storage and ratchet work to resist DoS.

☐  Document precisely which forward-secrecy and post-compromise properties are actually achieved.

EXIT GATE: Each message uses evolved key material, replay protection works, and ratchet state passes test vectors and abuse limits.

# Phase 8 — Secure React Frontend

Provide an intuitive client that clearly communicates encryption and identity state without introducing browser-side vulnerabilities.

Windows note: Playwright's Windows support is first-class; install browsers with the command below.

Exact Windows Setup Steps

Testing tools

cd client
npm install -D @playwright/test
npx playwright install

Implementation & Security Checklist

☐  Build login/register, contact list, conversation and settings/security views.

☐  Display message timestamps, delivery status, presence and typing indicators.

☐  Display encrypted/verified/unverified/key-changed states prominently.

☐  Implement fingerprint/safety-number verification screen.

☐  Wire WebSocket, authentication and cryptographic session managers into application state.

☐  Implement safe error UX that never encourages bypassing identity/key warnings.

☐  Add accessibility and keyboard-navigation checks.

☐  Never render untrusted message content as raw HTML.

☐  Apply a strict Content Security Policy; avoid unsafe-eval/unsafe-inline.

☐  Minimize and pin third-party frontend dependencies.

☐  Never bundle secrets into frontend build-time environment variables.

☐  Treat identity-key changes as high-visibility security events.

EXIT GATE: Frontend passes functional and XSS/security-state tests and never misrepresents trust or encryption status.

# Phase 9 — Encrypted Local Storage & Key Protection

Persist usable conversation state without leaving plaintext message history or raw private keys exposed at rest.

Windows note: Since this ships as a web client, IndexedDB-based encrypted storage behaves the same in Edge/Chrome on Windows as on Linux — the plan's 'OS-backed keyring for packaged Linux clients' clause does not apply unless you later ship a native Windows desktop build (in which case use Windows Credential Manager / DPAPI via a library such as keyring).

Implementation & Security Checklist

☐  Store message history encrypted at rest in IndexedDB or equivalent client storage.

☐  Derive/use a distinct local-storage encryption key separate from message transport keys.

☐  Define identity key backup/export policy explicitly.

☐  Implement search by decrypting authorized history in memory only.

☐  Implement export with explicit encrypted/decrypted modes and a strong warning for plaintext export.

☐  Implement conversation deletion and cryptographic deletion/key destruction where applicable.

☐  Document limitations of physical deletion on SSDs, backups and snapshots.

☐  Never store raw private keys or long-lived secrets in plain localStorage.

☐  Never store plaintext conversation history on disk as a shortcut.

☐  Give local encryption keys an explicit lifecycle and recovery policy.

☐  Ensure backups never silently convert encrypted history into plaintext.

EXIT GATE: Local storage inspection and recovery tests confirm no unintended plaintext/private-key persistence.

# Phase 10 — Server & Deployment Hardening

Prepare the relay/backend for secure public deployment with TLS, least privilege, abuse controls and safe observability.

Windows note: This is the second major substitution point. Nginx, TLS, Docker and rate limiting all run fine on Windows via Docker Desktop; systemd (Linux-only) is the one piece with no Windows equivalent — use Docker Compose with restart policies, or Windows Task Scheduler / NSSM for a native Windows service, or do this step inside WSL2/a Linux VM if you specifically need systemd unit files for a Linux deployment target.

Exact Windows Setup Steps

Run Nginx + backend + Postgres + Redis via Docker Desktop (recommended path)

docker compose up --build

Generate local dev TLS certs (self-signed, for WSS testing)

openssl req -x509 -nodes -days 365 -newkey rsa:2048 -keyout deploy\dev.key -out deploy\dev.crt

If you specifically need a systemd unit for a Linux production host, author and test it inside WSL2

wsl
# then edit/test the .service file inside the Ubuntu filesystem

Implementation & Security Checklist

☐  Deploy behind Nginx or equivalent reverse proxy using HTTPS/WSS only.

☐  Configure modern TLS certificates/protocols; redirect/reject plaintext transport.

☐  Use explicit CORS and WebSocket Origin allowlists.

☐  Implement per-IP/account connection and message rate limits.

☐  Apply maximum message sizes, timeouts, queue limits, backpressure.

☐  Run the application as a non-root/least-privilege dedicated service account (a dedicated Windows service account, or a non-root user inside the container).

☐  Use database least privilege and separate runtime credentials.

☐  Add structured security/audit logging without sensitive message/key/token material.

☐  Add health/readiness endpoints exposing no sensitive internals.

☐  Create Docker and/or native-service deployment with secure defaults.

☐  Production must never accept ws:// for authenticated messaging.

☐  No wildcard WebSocket Origin policy for production.

☐  Secrets supplied via a protected deployment mechanism, never baked into images or source.

☐  Logs are access-controlled and scrubbed of tokens, plaintext and cryptographic secrets.

EXIT GATE: Production-like environment passes transport, Origin, rate-limit, least-privilege and sensitive-log checks.

# Phase 11 — Secure CI/CD & Software Supply Chain

Make every build reproducible and automatically block common code, dependency, secret and artifact risks.

Windows note: Run CI on GitHub Actions (or equivalent) rather than locally — this sidesteps most Windows/Linux tooling differences entirely, since the CI runner environment is defined in the workflow file, not your machine. Use ubuntu-latest runners for Semgrep/Trivy steps for best compatibility, and windows-latest (or both, in a matrix) for the actual build/test steps.

Exact Windows Setup Steps

Local pre-flight checks before pushing (native Windows)

pip-audit
npm audit
gitleaks detect --source . --verbose

Container/SBOM scanning via Docker Desktop

docker run --rm -v ${PWD}:/src aquasec/trivy fs /src

Implementation & Security Checklist

☐  Run formatter/lint/type-check/unit/integration tests on every change.

☐  Add SAST (Semgrep/Bandit as applicable).

☐  Add secret scanning (Gitleaks).

☐  Add Python and Node dependency vulnerability scans.

☐  Scan container images/filesystems with Trivy or equivalent.

☐  Generate an SBOM (CycloneDX or SPDX-compatible).

☐  Pin dependencies and review automated dependency updates.

☐  Build release artifacts in a controlled CI environment.

☐  Sign release artifacts/tags and publish checksums.

☐  Protect release branches/tags and restrict CI secrets.

EXIT GATE: CI produces a reproducible artifact and all mandatory security gates pass with reviewed exceptions only.

# Phase 12 — Adversarial Security Verification

Validate the real system against the Phase 0 threat model before any public stable release.

Windows note: OWASP ZAP and Burp Suite both ship native Windows installers. Wireshark (already installed in Phase 6) covers traffic capture.

Exact Windows Setup Steps

Install ZAP

winget install --id ZAP.ZAP -e --source winget

Implementation & Security Checklist

☐  Run complete functional, integration, protocol and end-to-end test suites.

☐  Perform cryptographic tamper, wrong-key, replay, identity-substitution, out-of-order and ratchet-state tests.

☐  Perform authentication tests: brute force, enumeration, expired/revoked sessions, authorization bypass.

☐  Perform WebSocket tests: unauthenticated connection, malicious Origin, malformed frames, oversized payloads, sender/recipient spoofing, connection/message flooding.

☐  Perform web tests for XSS, injection, unsafe CORS/CSP, CSWSH, security headers.

☐  Capture traffic with Wireshark/Burp; demonstrate plaintext and keys are absent.

☐  Inspect server database, logs, browser storage and build artifacts for unintended secrets/plaintext.

☐  Run performance/resource tests under expected concurrency and abuse scenarios.

☐  Review all findings and create remediation evidence.

☐  No Critical/High unresolved release-blocking vulnerabilities.

☐  All cryptographic failures fail closed.

☐  Security claims in documentation must be backed by test evidence.

EXIT GATE: Release candidate has no unresolved release-blocking findings and every security claim is traceable to evidence.

# Phase 13 — Public Release & Post-Release Security

Publish responsibly and establish a repeatable process for vulnerability disclosure, dependency maintenance and secure updates.

Windows note: No OS-specific steps — release signing works the same via GitHub Releases / GPG regardless of the machine you sign from, as long as your private signing key is protected (e.g., stored in Windows Credential Manager or a hardware token, not a plaintext file).

Implementation & Security Checklist

☐  Finalize README, architecture, protocol, threat model, deployment guide and limitations.

☐  Publish SECURITY.md with supported versions and a vulnerability-reporting channel.

☐  Publish CHANGELOG and semantic/versioning policy.

☐  Publish signed release artifacts and cryptographic checksums.

☐  Publish SBOM for the release.

☐  Document secure installation/update procedure.

☐  Define dependency and vulnerability monitoring cadence.

☐  Define incident response: triage, patch, disclosure, advisory, release process.

☐  Create a security regression process for reported vulnerabilities.

☐  Clearly label experimental or unaudited cryptographic/protocol components.

☐  Never advertise the application as formally audited unless an independent audit occurred.

☐  Do not hide known security limitations.

EXIT GATE: The project is publishable only when secure-install, vulnerability-reporting, signed-release and maintenance processes are operational.

# Final v1.0 Release Gate Checklist

☐  Threat model reviewed and current

☐  ASVS-based security requirements mapped

☐  No custom cryptographic primitive

☐  Authenticated identity and key agreement verified

☐  AEAD E2EE verified

☐  Unique nonce/message-key behavior verified

☐  Replay protection verified

☐  Forward-secrecy/ratchet behavior documented and tested

☐  Identity-change warning verified

☐  Encrypted local history verified

☐  Private-key storage strategy verified

☐  WSS/TLS mandatory in production

☐  Origin validation enabled

☐  Authentication/authorization tests pass

☐  Rate limits and resource limits tested

☐  No plaintext messages or secrets in server logs/database

☐  SAST reviewed

☐  Dependency scans reviewed

☐  Secret scan clean

☐  Container/deployment scan reviewed

☐  SBOM generated

☐  Release artifacts signed/checksummed

☐  Security documentation complete

☐  Known limitations disclosed

☐  Vulnerability reporting process active

☐  No unresolved Critical/High release-blocking findings

# Execution Rules (unchanged from the master plan)

- Implement the project in strict order from Phase 0 to Phase 13.

- At the start of each phase, re-read its objective, prerequisites and exit gate.

- Implement the smallest complete security-correct slice before adding convenience features.

- Add automated tests in the same phase as the feature — do not postpone core security tests to Phase 12.

- Record decisions and deviations in docs/ and the phase evidence log.

- Do not mark a phase COMPLETE until all mandatory checklist items and the exit gate are satisfied.

- If a security requirement cannot be implemented, mark it BLOCKED or NOT IMPLEMENTED with the exact reason — never silently weaken the design.

- Before v1.0, repeat Phase 12 against the final release candidate, not only development builds.